A Sprint is a fixed period or duration in which a team works to complete a set of project tasks.

An Epic is a large project task that is too big to complete in one sprint. It is divided into smaller user stories that can be completed across multiple sprints.

A Story is a small, specific task that forms part of an Epic.

A Story Point represents the effort needed to complete a story, usually using the Fibonacci series.

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint - 5 (1, 2, 3, 5)

Project: Script-Controlled ACL - Restrict Record Access Based on Field Value

Team ID: SWTID-2026-6990   |   Date: 29 September 2026

Sprint 1

Users and Roles (Epic 1)

Create EEE User (USN1) 2

Create Roles bb1-bb4 (USN2) 2

Assign Roles to EEE User (USN3) 2

Institution Details Table (Epic 2)

Create u_institution_details table (USN4) 3

Add required fields and Branch choices (USN5) 3

Create ECE, EEE and CSE records (USN6) 1

Read ACL (Epic 3)

Create READ ACL with bb1 and EEE condition (USN7) 5

Total Story Point in Sprint 1 = 2+2+2+3+3+1+5 = 18

Sprint 2

Create ACL (Epic 4)

Create CREATE ACL with bb2 role (USN8) 3

Write ACL (Epic 5)

Create WRITE ACL with bb3 role (USN9) 3

Delete ACL (Epic 6)

Create DELETE ACL with bb4 role (USN10) 3

Validation and Testing (Epic 7)

Test EEE user, unauthorized user and admin access (USN11) 3

Total Story Point in Sprint 2 = 3+3+3+5 = 14

Total Story Points

Sprint 1 = 18

Sprint 2 = 14

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 18+14 = 32

No of Sprints = 2

Velocity = 32/2

16 (Story Points per Sprint)

Your team's velocity is 16 Story Points per Sprint.